## Slide 1
Key
Completed
In Progress
Unassigned

## Slide 2: Task 1:Research
The research tasks
  Research Life cubby
  Research Pro Care
  Research notification methods
  Research how to implement permissions (viewing and changing)
  Research other UI design practices
  Research Scheduling Algorithms

## Slide 3: Task 2: Login window
The Login window
2.1 Create input fields for credentials (basic web page creation).
2.2 Establish connection between webform and database.
2.3 Establish/Enforce credential verification on database.
2.4 Test invalid/valid login credentials against database verification.

## Slide 4: Task 3: Create database
Creating the database
3.1 Construct the Entity Relationship model.
3.2 Create all necessary tables following the ER model.
3.3 Fill database with test data
3.4 Design queries to be used

## Slide 5: Task 4: Design UI
Design UI
4.1. Design UI layout (Rob)
4.2. Design UI flow/segues (Rob)
4.3. Design CSS (Mike)
4.4. Implement CSS (Mike)

## Slide 6: Task 5: Create Parent View of Webpage
Parent view
4.1 Create black/test parent view
4.2 Show weekly schedules for every child of the parent
4.3 Allow the parent to submit requests for additional hours in the current or
upcoming weeks.
4.4 Allow the parent to notify the academy of an early pick-up or an absence.

## Slide 7: Task 6: Create Teacher View of Webpage
Teacher view
5.1 Create blank/test teacher view
5.2 Show weekly schedules for the teacher, including hours and classrooms
5.3 Allow the teacher to request changes to their available hours and their
maximum/minimum weekly hours
5.4 Display notifications for any changes to the weekly schedule

## Slide 8: Task 7: Create Administrator View of Webpage
Administrator views
6.1 Create blank/test administrator view
6.2 Produce scheduling spreadsheet that resembles the current excel style sheets
6.3 Show alerts for requests and schedule changes
6.4 Allow options for modification of account credentials and settings

## Slide 9: Task 8: Create notification functionality of webpage
7. Notification functionality
7.1 To be decided after researching methods of notification.

## Slide 10: Task 9: Access Children Schedules
Create queries to all fields from all tables:
  With management account privileges
  With teacher account privileges
  With parent account privileges

## Slide 11: Task 10: Implement Scheduling Algorithm
Decide on a scheduling algorithm
9.1. Write psuedo-code for the scheduling algorithm
9.2. Implement the algorithm
9.3. Test the algorithm with fabricated data